Version: 1.0

Created: 27/01/2026

Last Updated: 27/01/2026

Status: DRAFT

Ashwini Bhagwat

TEST PLAN DOCUMENT

Revision and Signoff Sheet

Document History -

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1 | 27/01/2026 | Ashwini Bhagwat | Draft |
| 2 | 27/01/2026 | Ashwini Bhagwat | Draft - Reviewed |

Approvers List -

| Name | Role | Approver / Reviewer | Approval / Review Date |
| --- | --- | --- | --- |

Reference Documents -

| Version | Date | Document Name |
| --- | --- | --- |
| 1.0 |  | ORANGEHRM VERSION 5.0 – MY INFO MODULE -FSD |

Table of Contents

1.	INTRODUCTION	5

1.1.	Purpose	5

1.2.	Project Overview	5

1.3.	Audience	5

2.	TEST STRATEGY	7

2.1.	Test Objectives	7

2.2.	Test Assumptions	7

2.3.	Test Principles	8

2.4.	Data Approach	8

2.5.	Scope and Levels of Testing	8

2.5.1.	Testing Levels	8

2.5.2.	Testing Types	9

2.5.3.	Entry Criteria	9

2.5.4.	Exit Criteria	10

2.5.5.	Suspension and Resumption Criteria	10

2.5.6.	Test Environment Requirements	10

3.	DETAILED TEST SCENARIOS (MODULE-WISE)	11

3.1.	Login/Logout & Password Management	11

3.2.	Admin Module	11

3.3.	PIM (Personnel Information Management) Module	11

3.4.	Leave Module	12

3.5.	Time Module	12

3.6.	Dashboard and Directory Modules	13

4.	TEST MANAGEMENT PROCESS	14

4.1.	Test Management Tool	14

4.2.	Test Design Process	14

4.3.	Test Execution Process	15

4.4.	Test Risks and Mitigation Factors	15

5.	TEST ENVIRONMENT	16

5.1.	Browser & OS Compatibility Matrix	16

5.2.	Device & Resolution Scope	16

6.	DEFECT MANAGEMENT PROCESS	17

6.1.	Severity & Priority Definitions	17

6.2.	Defect Lifecycle Workflow	17

6.3.	Defect Reporting Template	18

7.	TEST SCHEDULE & MILESTONES	18

8.	APPROVALS	19

# INTRODUCTION

## Purpose

This Test Plan defines the overall testing strategy, approach, and framework that will be followed for testing the OrangeHRM Version 5.0 – My Info Module. The purpose of this document is to outline how testing activities will be planned, executed, managed, and controlled throughout the testing lifecycle.

This document covers the following key areas:

- Test Strategy
The test strategy defines the fundamental rules and principles on which testing will be conducted. It includes project assumptions, testing objectives, project timelines (start and end dates), scope considerations, and constraints. It also explains the process required to establish a valid testing environment, such as entry and exit criteria, test case design approach, test data preparation, scheduling of test activities, and specific testing tasks to be performed.

- Execution Strategy
The execution strategy explains how testing will be carried out in practice. It includes the approach for executing test cases, identifying defects, logging and tracking defects, retesting fixes, and verifying implemented solutions. This section ensures that defects are managed in a controlled and traceable manner until closure.

- Test Management
Test management describes the processes used to manage and coordinate testing activities. This includes communication methods, escalation procedures, risk identification and mitigation plans, resource management, and team roles and responsibilities. It ensures smooth execution of testing activities and effective handling of issues during the testing phase.

## Project Overview

The My Info Module of OrangeHRM is a key component that allows employees to view and update their personal information using an internet-enabled system, without requiring direct involvement from the Human Resources department.

This module provides employees with access to important personal details such as contact information, personal identifiers, and other relevant employee data. The functionality of the My Info Module is integrated across the entire OrangeHRM system, enabling authorized users to access information anytime and from any location.

All employee information is governed by the organization’s security policies. Users are only permitted to view or modify information based on their assigned roles and permissions. An ESS (Employee Self-Service) user is allowed to edit only specific fields within the My Info Module, ensuring data security, confidentiality, and controlled access to sensitive employee information.

## Audience

This Test Plan is intended for the following stakeholders, each with specific roles and responsibilities:

- Project Team Members
Responsible for executing the testing tasks defined in this document and providing feedback, inputs, and recommendations to improve testing effectiveness.

- Project Manager
Oversees testing activities as part of the overall project schedule. The Project Manager reviews and approves the test plan, monitors test progress, ensures adherence to timelines, and is accountable for the testing outcomes.

- Stakeholders and Business Representatives
Identified by PMO leads, these individuals may participate in User Acceptance Testing (UAT) to confirm that the system meets business requirements and aligns with organizational expectations.

- Technical Team
Ensures that testing activities and deliverables align with the system design. The technical team is responsible for providing and maintaining the test environment and following defined procedures to fix and deploy defect resolutions.

- Business Analysts
Provide functional insights, clarify requirements, and support testing by validating functional changes and ensuring business requirements are correctly implemented.

# TEST STRATEGY

## Test Objectives

The primary objective of testing is to ensure that the OrangeHRM Version 5.0 – My Info Module functions correctly and meets all specified functional and business requirements.

The testing process aims to validate the system behavior by executing defined test cases and verifying that the application works as expected under various conditions. During testing, all high and medium severity defects identified will be logged, fixed, and retested in accordance with the defined entry and exit criteria. Lower severity defects will be reviewed, prioritized, and scheduled for resolution through change requests (CRs) in future releases.

The expected outcomes of the testing effort are as follows:

- Delivery of a production-ready and stable application that meets quality standards

- Creation of a reusable and stable set of test cases, which can be used for future Functional Testing and User Acceptance Testing (UAT)

## Test Assumptions

Testing activities are based on the following assumptions, which are critical for planning and execution:

Key Assumptions

- Production-like test data will be available in the system before the start of Functional Testing

- If the defect density remains high during Test Cycle 2, an additional Test Cycle 3 will be initiated

General Assumptions

- Exploratory testing will be performed once a stable build is available for testing

- Performance testing is outside the scope of this test plan and is not included in the estimation

- All defects raised during testing will include supporting screenshots in JPEG format

- The Test Team will receive secure access to the test environment through VPN connectivity

- All required inputs and clarifications during test design and execution will be provided by the Development Team and Business Analysts

- Test case design activities will be performed by the Quality Assurance (QA) team

- Test environment setup and preparation will be owned and managed by the Development Team

- The Development Team will share defect fix plans after each defect review meeting, prior to the start of defect fix cycles

- Business Analysts will review and formally approve all test cases before test execution begins

- All defects will be logged, tracked, and managed using MS EXCEL only

- Any planned defect fixes will be communicated to the Test Team before deployment to the test environment

- Project Manager and Business Analyst will review and approve all test deliverables

- The project will support test planning, test design, and test execution activities

- The Test Team will work in close coordination with the Project Manager and Business Analysts

- Project team members possess adequate knowledge and experience, or have received appropriate training related to the system and testing processes

- No test environment downtime is expected due to outages or defect fixes during the testing period

- The application will be tested as a black-box system; if outputs are correct on the user interface and reports, the database is assumed to function correctly

- Test Cycle 3 will be initiated if a high number of defects are detected during Cycle 2

Functional Testing Assumptions

- Functional testing will be conducted using preloaded test data available in the system at the time of execution

- The scope of Functional Testing is limited strictly to OrangeHRM Version 5.0 – My Info Module

User Acceptance Testing (UAT) Assumptions

- UAT execution will be performed by end users across different levels (L1, L2, and L3)

- The QA team will assist by preparing and supporting UAT test scripts

## Test Principles

The testing approach for this project is guided by the following principles:

- Testing activities will focus on achieving business objectives while maintaining quality and cost efficiency

- Standardized and consistent testing procedures will be followed across all teams involved

- Testing processes will be clearly defined but flexible enough to adapt to project changes

- Each testing phase will build upon the results of previous phases to avoid duplication of effort

- Test environments and test data will closely resemble the production environment

- Testing will be a measurable, repeatable, and quantifiable activity

- Testing will be divided into well-defined phases, each with specific objectives and outcomes

- Clear entry and exit criteria will be established and enforced for every testing phase

## Data Approach

During Functional Testing, the OrangeHRM Version 5.0 – My Info Module will use preloaded test data that is already available in the system. This data will support test execution and validation of application functionality under realistic usage scenarios.

## Scope and Levels of Testing

### Testing Levels

- Smoke Testing is a preliminary level of testing performed to verify that the build is stable enough for detailed testing. It focuses on validating core functionalities such as user login, navigation to major modules, and basic create, read, update, and delete operations.

- Functional Testing involves in-depth verification of each feature and module against defined business requirements. This testing level is the primary focus of the QA team and ensures functional completeness and correctness.

- Integration Testing validates the interaction and data flow between different modules. Examples include data consistency between the PIM and Leave modules and candidate conversion from the Recruitment module to the PIM module.

- System Testing evaluates the complete OrangeHRM application as an integrated system. This includes validation of all functional and non-functional requirements in an environment that closely resembles the production setup.

- Regression Testing is conducted after enhancements, defect fixes, or configuration changes to ensure that existing functionality remains unaffected. Regression testing is executed for every new build or release.

- User Acceptance Testing is the final phase of testing performed by business users or the product owner to confirm that the system meets business requirements and is ready for production deployment.

### Testing Types

- Functional Testing is performed across all OrangeHRM modules to verify accuracy, completeness, and adherence to business requirements.

- Role-Based Access Testing ensures that system access and permissions are correctly enforced for each user role, including Admin, ESS, Supervisor, Interviewer, and Hiring Manager.

- Workflow Testing validates end-to-end business processes across modules, such as the complete hiring lifecycle and employee leave management workflows.

- Data Validation Testing ensures that data integrity, field formats, and business rules are enforced at both the user interface and database layers.

- UI and UX Testing verifies visual consistency, usability, responsiveness, and compliance with defined design standards.

- Database Testing involves direct verification of backend data to confirm proper execution of create, read, update, and delete operations, enforcement of constraints, and maintenance of data relationships.

- Security Testing focuses on identifying authentication, authorization, and data protection vulnerabilities in accordance with OWASP Top 10 guidelines.

- Performance Testing evaluates system responsiveness, stability, and scalability under normal and peak load conditions.

- Compatibility Testing ensures that the application functions correctly across supported browsers, operating systems, devices, and screen resolutions.

- Localization Testing, when applicable, validates multi-language support, character encoding, and correct handling of locale-specific formats such as date, time, and currency.

### Entry Criteria

The application build must be successfully deployed to the QA or Staging environment. Unit testing must be completed by the development team with a minimum code coverage of 85 percent. The build must pass all Smoke tests. The test environment must be stable and accessible. Required test data must be prepared and available in the environment.

### Exit Criteria

All P0 and P1 test cases must be fully executed. At least 95 percent of total test cases must be executed. The overall test case pass rate must be a minimum of 95 percent. There must be no open Critical or High severity defects. All Medium severity defects must be documented and formally accepted by the Product Owner. All defined performance benchmarks must be met. User Acceptance Testing must be completed and formally signed off by stakeholders.

### Suspension and Resumption Criteria

Testing activities may be suspended if the test environment becomes unstable or unavailable for more than four hours, if a critical blocker defect is identified that prevents further testing, or if a new build with major changes is deployed during an active test cycle.

Testing activities may resume once the test environment is restored and stable, the blocking defect has been fixed and verified, and the new or updated build has been redeployed and successfully passed Smoke testing.

### Test Environment Requirements

A dedicated and isolated QA environment is required to ensure consistent, controlled, and repeatable testing. Detailed environment specifications are defined in Section 5 of this document.

# DETAILED TEST SCENARIOS (MODULE-WISE)

For each module, test scenarios cover three aspects: Functional testing, Workflow testing, and Role-Based testing.

## Login/Logout & Password Management

- Functional Scenarios
Positive scenarios include successful login with valid credentials, successful logout from the system, and changing the password using correct current credentials.
Negative scenarios include login attempts with invalid username or password, exceeding maximum login attempts, and entering incorrect current password during password change.
Validation scenarios include enforcing password complexity rules, validating password confirmation match, and ensuring password history restrictions are applied.

- Workflow Scenarios
User logs in with valid credentials, accesses the dashboard, changes the password, logs out, and logs in again using the updated password.

- Role-Based Scenarios
Verify that all user roles can log in successfully. Confirm that users can access only the modules permitted to their role after login.

## Admin Module

- Functional Scenarios

Positive scenarios include creating new users with ESS and Supervisor roles using valid data, editing an existing user’s role and status, deleting a user, configuring SMTP email settings, and successfully testing the email connection.

Negative scenarios include attempting to create a user with a duplicate username, leaving mandatory fields empty while creating or editing a user, and entering an invalid email format or incorrect SMTP details.

Validation scenarios include verifying character limits on username and other text fields and validating date and time format configurations where applicable.

- Workflow Scenarios

Configure system settings such as work week configuration, create a Supervisor user, log in as the newly created Supervisor, and verify that permissions and access rights are correctly applied.

- Role-Based Scenarios

Verify that only the Admin role can access the Admin module. Validate that ESS and Supervisor users attempting to access Admin module pages directly through URLs are redirected appropriately or shown an Access Denied message.

## PIM (Personnel Information Management) Module

- Functional Scenarios

Positive scenarios include adding a new employee with complete personal, job, and salary details, editing an employee’s contact information, adding dependents and immigration records, and terminating an employee record.

Negative scenarios include adding an employee with a duplicate employee ID, entering invalid date formats in personal or job details, and leaving mandatory fields such as Last Name empty.

Search and filter scenarios include searching for an employee by name and filtering the employee list by job title or employment status.

- Workflow Scenarios

Add a new employee in the PIM module, assign a Supervisor in the Report-To section, log in as the assigned Supervisor, and verify that the new employee appears in the Supervisor’s team list.

- Role-Based Scenarios

Verify that ESS users can view and edit only their own employee records. Confirm that Admin users can view and edit all employee records. Validate that Supervisors can view and edit records of employees who report to them.

## Leave Module

- Functional Scenarios
Positive scenarios include an employee applying for full-day and half-day leave, a Supervisor approving or rejecting leave requests, an Admin assigning leave entitlements, and an employee cancelling a pending leave request.

Negative scenarios include applying for leave without sufficient leave balance, applying for leave for past dates when not permitted, and applying for leave on a public holiday.

Validation scenarios include verifying accurate leave balance calculations after leave approval and checking that overlapping leave requests are correctly prevented.

- Workflow Scenarios

Admin configures leave types and holidays, an employee applies for leave, the Supervisor receives a notification and approves the request, the employee’s leave balance is updated accordingly, and the leave entry appears in the leave calendar.

- Role-Based Scenarios

Verify that ESS users can apply leave only for themselves. Confirm that Supervisors can approve or reject leave requests for their team members. Validate that Admin users can approve or reject leave requests for any employee.

## Time Module

- Functional Scenarios

Positive scenarios include an employee submitting a weekly timesheet, a Supervisor approving or rejecting a timesheet, an employee performing punch-in and punch-out actions, and an Admin creating projects and activities.

Negative scenarios include submitting a timesheet with zero logged hours and attempting to approve a timesheet with invalid or unassigned activities.

Validation scenarios include verifying total hours calculation accuracy and checking for prevention of duplicate punch-in or punch-out records.

- Workflow Scenarios

Admin defines projects and activities, an employee logs time against a project for the week, submits the timesheet, and the Supervisor reviews and approves the timesheet.

- Role-Based Scenarios

Verify that ESS users can submit and view only their own timesheets. Confirm that Supervisors can view and approve timesheets of their reporting employees.

## Dashboard and Directory Modules

- Functional Scenarios
Verify that all dashboard widgets load correctly with accurate data, quick launch icons navigate to the correct pages, employee search in the directory functions correctly, and the organization chart displays accurate reporting structures.

- Workflow Scenarios
Add a new employee and verify that the employee appears in the Recently Added widget on the Dashboard and is searchable in the Directory.

- Role-Based Scenarios
Confirm that dashboard data for Supervisors reflects only their team’s metrics, while ESS dashboards display only individual-specific information.

# TEST MANAGEMENT PROCESS

## Test Management Tool

Microsoft Excel is used as the primary Test Management tool for this project. All testing artifacts, including test cases, test execution results, and defect logs, are maintained and tracked using structured Excel workbooks.

- A project-specific folder structure is created to manage and monitor the testing activities and overall status of the project. Separate Excel files are maintained for test cases, test execution, defect tracking, and traceability.

- All members of the testing team are provided with appropriate access to the shared Excel repository to create, update, and execute test cases. Version control is maintained through file naming conventions and access controls.

- During the Test Design phase, all test cases are documented directly in the test case Excel workbook. Any modifications or updates to test cases are reflected in the same document to ensure consistency and traceability.

- Each tester accesses their assigned test cases in the Excel execution sheet and updates the execution status for every test step during test execution. Any defect identified during execution is recorded in the defect tracking Excel sheet and linked to the corresponding test case or specific test step.

- During defect fix validation, defects are reassigned to the respective tester for verification. The tester validates the fix and updates the defect status in the defect tracking sheet accordingly.

- Various reports are generated using Excel dashboards and pivot tables to provide visibility into test execution progress and defect status. These reports include execution summary, pass and fail status, number of open defects, and defect distribution by severity.

## Test Design Process

- Testers review and analyze each requirement in detail and prepare corresponding test cases to ensure complete requirement coverage. Every test case is mapped to relevant use cases and requirements as part of the Requirements Traceability Matrix maintained in Excel.

- All prepared test cases undergo a formal review by the Business Analyst. Review comments or defects identified during the review are captured and shared with the testing team. Testers address the feedback, update the test cases, and obtain final approval and sign-off.

- During the test preparation phase, testers refer to available prototypes, use cases, and functional specification documents to create detailed, step-by-step test cases.

- Testers maintain a clarification tracker in Excel to document open questions or ambiguities related to requirements. This tracker is periodically shared with the Requirements team, and test cases are updated based on the clarifications received. In some cases, clarifications may lead to change requests, scope exclusions, or identification of implicit requirements.

- Formal sign-off for test cases is communicated by the Business Analyst through email. Any subsequent changes to approved test cases are directly updated in the Excel test case repository with appropriate version tracking.

## Test Execution Process

- Once all test cases are approved and the test environment is ready, testers begin with exploratory testing to verify application stability before formal test execution starts.

- Test cases are assigned to testers using the test execution Excel sheet. Testers ensure they have the necessary access to the test environment and shared Excel files to execute test cases and log defects. Any access or environment-related issues are escalated to the Test Lead and further to the Project Manager if required.

- If any critical or showstopper issues are identified during exploratory testing, they are immediately escalated to the respective development team contacts for resolution.

- Testers execute test cases step by step and update the execution status for each test step in the Excel execution sheet, marking steps as Pass or Fail based on the outcome.

- Testers maintain a run chart capturing daily execution progress and status using Excel. In case of failures, defects are logged in the defect tracking sheet with detailed reproduction steps and supporting screenshots where applicable.

- Daily test execution status and defect metrics are shared with all stakeholders using Excel reports. The testing team participates in defect triage meetings to review defect status, priorities, and resolution plans.

- If defects are identified outside the defined test steps, such defects are documented in the defect tracking sheet and mapped at the appropriate test case or step level after confirmation with the Test Lead.

- This execution process continues until all test cases are executed with a final Pass or Fail status. In subsequent test cycles, fixed defects are retested and results are updated in the Excel tracking sheets.

- Upon completion of all testing activities, the final sign-off and project closure process is completed as per the defined quality assurance and project governance standards.

## Test Risks and Mitigation Factors

| Risk | Prob. | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| SCHEDULE Testing schedule is tight. If the start of the testing is delayed due to design tasks, the test cannot be extended beyond the UAT scheduled start date. | High | High | - The testing team can control the preparation tasks (in advance) and the early communication with involved parties. - Some buffer has been added to the schedule for contingencies, although not as much as best practices advise. |
| RESOURCES Not enough resources, resources on boarding too late (process takes around 15 days. | Medium | High | Holidays and vacation have been estimated and built into the schedule; deviations from the estimation could derive in delays in the testing. |
| DEFECTS Defects are found at a late stage of the cycle or at a late cycle; defects discovered late are most likely be due to unclear specifications and are time consuming to resolve. | Medium | High | Defect management plan is in place to ensure prompt communication and fixing of issues. |
| SCOPE Scope completely defined | Medium | Medium | Scope is well defined but the changes are in the functionality are not yet finalized or keep on changing. |

# TEST ENVIRONMENT

ORANGEHRM VERSION 5.0 – MY INFO MODULE’s servers will be hosted at X company’s site.

RANGEHRM VERSION 5.0 – MY INFO MODULE will be hosted on two servers: One to host the actual website and (language) code, and the other to host the (database name) database.

## Browser & OS Compatibility Matrix

The following matrix defines the supported environments for certification. Testing will utilise a combination of physical devices and cloud-based testing platforms (e.g., BrowserStack/SauceLabs).

| Browser | OS Environment | Version Scope | Priority |
| --- | --- | --- | --- |
| Chrome | Win 10/11, macOS, Android | Latest (118.x) & Previous (117.x) | P0 (Primary) |
| Firefox | Win 10/11, macOS | Latest (118.x) & Previous (117.x) | P1 |
| Safari | macOS (Monterey/Ventura), iOS | 16.x & 15.x | P1 |
| Edge | Windows 10 & 11 | Latest (118.x) & Previous (117.x) | P2 |

## Device & Resolution Scope

Responsive testing focuses on layout adaptation and usability on smaller screens.

- Desktop (1920x1080): Full regression testing (Admin + ESS).

- Laptop (1366x768): Verify no horizontal scrollbars on Dashboard/Grid views.

- Tablet (768x1024): Verify touch interactions vs mouse hover events.

- Mobile (375x812 - iPhone X/12/13/14 Pro): Critical ESS workflows only.

# DEFECT MANAGEMENT PROCESS

This section defines how issues will be reported, prioritized, and tracked to closure using JIRA (or equivalent tool).

## Severity & Priority Definitions

Accurate classification is required to ensure critical issues are addressed first.

| Severity (Impact to System) | Definition | SLA for Fix |
| --- | --- | --- |
| Critical | System crash, data loss, security breach, major functionality unusable (e.g., Cannot Login, Payroll calculation wrong). | < 24 Hours |
| High | A major feature is broken, significant workaround required (e.g., Leave approval fails, Report export crashes). | < 48 Hours |
| Medium | Feature is partially working, but has a clear workaround (e.g., Search filter glitch, UI overlapping). | 3-5 Days |
| Low | Cosmetic issue, minor text error, UI misalignment, Help text missing. | Next Release |

| Priority (Business Urgency) | Definition |
| --- | --- |
| P0 | Showstopper. Fix immediately; blocks further testing or release. |
| P1 | Urgent. Must be fixed in the current build/sprint. |
| P2 | Normal. Fix before the final release candidate. |
| P3 | Low. Fix if time permits; candidate for deferral to next version. |

## Defect Lifecycle Workflow

To maintain order, defects must follow this strict status progression:

- New: QA logs the defect.

- Open: Tech Lead acknowledges the defect and assigns it to a Developer.

- In Progress: Developer is working on the fix.

- Fixed/Resolved: Developer commits code and deploys to QA Environment.

- Verified: QA re-tests.

  - If passed: Status moves to Closed.

  - If failed: Status moves to Reopened (goes back to Dev).

- Deferred/Rejected: If the bug is not valid or will be fixed in a later release (requires Product Owner approval).

## Defect Reporting Template

All defects must include the following data to reduce "Need More Info" ping-pong:

- Bug ID: [Auto-generated]

- Module: [e.g., PIM, Leave, Admin]

- Summary: [Action] results in [Error] when [Condition]

- Pre-requisites: [e.g., Logged in as Admin, Employee exists with 0 leave balance]

- Steps to Reproduce:

  - Navigate to Leave > Apply.

  - Select Leave Type "Casual".

  - Enter Date [Today].

  - Click Apply.

- Expected Result: System should reject application due to insufficient balance.

- Actual Result: System accepted the application and showed "Saved" message.

- Severity/Priority: High / P1

- Environment: Windows 11 / Chrome 118

- Attachments: [Screenshot.png] or [ScreenRecording.mp4]

# TEST SCHEDULE & MILESTONES

The following timeline assumes a standard Agile/Hybrid cadence. Dates will be adjusted based on the actual Project Start Date.

| Phase | Duration | Key Activities | Deliverables (Exit Criteria) |
| --- | --- | --- | --- |
| 1. Planning & Analysis | Week 1 | - Requirement analysis - Test Strategy definition - Tool selection | - Signed-off Test Plan - RTM (Requirements Traceability Matrix) Draft |
| 2. Preparation | Week 2-3 | - Test Case creation (Admin, PIM, Leave) - Automation framework setup - Test Data generation | - Reviewed Test Cases - Smoke Test Automation Script - Test Environment (QA) Ready |
| 3. Execution (Cycle 1) | Week 4-5 | - Functional execution (Manual) - API testing - Security basics | - Execution Report (Cycle 1) - Defect Dump (Initial) |
| 4. Stabilization | Week 6 | - Defect fixing by Dev - Re-testing & Verification - Update Automation scripts | - Zero P0/P1 Defects - 100% Pass on Smoke Suite |
| 5. Regression (Cycle 2) | Week 7 | - Full Regression (Manual + Auto) - Browser Compatibility - Performance Load Testing | - Regression Test Report - Performance Benchmark Report |
| 6. UAT | Week 8 | - Business Stakeholder testing - Real-world scenario validation | - UAT Sign-off Email - Change Requests (if any) |
| 7. Finalization | Week 9 | - Final Sanity Check - Documentation cleanup - Test Summary Report | - Test Summary Report - Release Recommendation |
| 8. Go-Live | Week 10 | - Production Deployment Support - Post-deployment Verification | - Project Sign-off |

# APPROVALS

The Names and Titles of all persons who must approve this plan.

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |